Design for safety

Projectplan

Date: 15-09-2025

Version: 0.4

Status: Review

Author: D. Gijsbers

# Version Control

| Version | Date | Description of changes |
| --- | --- | --- |
| 0.1 | 05-09-2025 | Added: introduction and context |
| 0.2 | 08-09-2025 | Added: Problem analysis, research and design questions |
| 0.3 | 09-09-2025 | Added: Scope, Success criteria, Planning |
| 0.4 | 15-09-2025 | Changed: sub-questions |
| 0.5 | 01-10-2025 | Changed: Consequences |
| 0.6 | 31-10-2025 | Added: Communication |

Table of Contents

Version Control	2

Introduction	4

Context	5

Stakeholders	5

Target users	5

Causes	5

Current application	5

Problem Analysis	6

Current situation	6

Problem situation	6

Causes	6

Consequences	6

Objective	6

Design challenge	7

Communication	8

Stakeholders and roles	8

Meetings	8

Feedback & Validation	8

Research and design questions	9

Main design question	9

Sub-questions	9

Methodology	11

Scope	12

In-scope	12

Out-of-scope	12

Success criteria	13

Technical success	13

Organizational and usability success	13

Final deliverables	13

Planning	14

Block 1: Research and problem analysis	14

Block 2: Design and POC development	14

Block 3: testing, validation and finalization	15

# Introduction

Robot One an autonomous agricultural robot designed to support farmers in managing their fields. Because the robot operates in dynamic environments where humans, animals, and crops are present, safety is a critical requirement.

Although Robot One already includes some basic safety mechanisms, such as geofencing and an emergency stop, these features are not yet part of a structured, validated, and integrated safety framework. To enable safe large-scale deployment, the robot requires a formal safety frame work that combines technical solutions, validation strategies, and organizational practices.

This project focuses on designing such a framework and validating it through proof-of-concepts and test cases.

# Context

## Stakeholders

The stakeholders in this project are the robotics engineers at Pixelfarming Robotics, who will use the safety framework to build and test Robot One. Farmers are an indirect stakeholder because they need the robot to be safe in the field. Regulatory bodies may also be an indirect stakeholder because they may require compliance with safety standards like ISO 25119 or ISO 26262.

## Target users

The primary users of the framework are the engineers who are developing Robot One. Effective safety feature additions require well-defined guidelines and systematic methods of inspection. Because it reduces the risks of using the robot in the real world, farmers indirectly benefit from its increased safety.

## Causes

The project is in the field of agricultural robotics, which is the use of robots that can work on their own in farming. This area has its own set of problems, such as changing weather, different types of terrain, and interactions with people and animals.

## Current application

Robot One is an already existing autonomous platform that has motion detection, geofencing, and an emergency stop built in. Another engineer is currently working on improving motion detection. This project doesn't come up with new detection algorithms; instead, it focuses on putting detection and other features into a formalized safety framework.

# Problem Analysis

## Current situation

Robot One is being used in agricultural environments. While some safety features are present, they remain fragmented and lack integration into a coherent framework. No standardized testing and validation framework exists to ensure reliable performance across different scenarios.

## Problem situation

The absence of an integrated and validated safety framework increases risks for safe operations. The robot can fail to stop in time, behave unexpected under sensor failures, or  fail to comply with safety standards. Without a structured safety approach, broader adoption and regulatory approval could be hindered.

## Causes

The root causes of the safety problem can be divided into technical and environmental. From a technical perspective, the current software architecture lacks sufficient redundancy and robust fail-safe mechanisms. For instance, when a sensor fails to communicate correct data, or fails entirely, the robot sometimes does not have the means to protect itself and act safely. From the environmental perspective, agricultural fields have so many variables that they can pose a challenge. Sensors can be blinded by mud, rain, or dust, during a lack of light, and the level of sensor accuracy can be impaired. Moreover, the robot has to contend with performers, fauna, and other pieces of machinery. These external variables drastically increase the likelihood of false detections and unforeseen events that compromise safety.

## Consequences

If these issues are not solved, the problems for Pixelfarming Robotics could be enormous. First, irresponsibly conducted actions could result in incidents involving people, animals, and crops, tarnishing the image of the company and instituting legal troubles for the business. Second, there is no safety procedure in place, so farmers may question the dependability of Robot One and not utilize the technology.

## Objective

The objective of this project is to design a safety framework that enables Pixelfarming Robotics engineers to systematically develop, test and validate safety features for the Robot One.

## Design challenge

Design a safety framework that enables robotics engineers at Pixelfarming Robotics to develop, implement, and validate Robot One in agricultural environments with reliable autonomous performance and compliance with safety standards.

# Communication

This chapter explains how project information is shared within the company, how decisions are made, and how feedback and validation are managed. The goal is to keep everyone on the same page, avoid confusion, and make the feedback process faster and more effective.

## Stakeholders and roles

- Marcel van Ballegooijen: Project manager and company supervisor. Primary point of contact for planning, scope, and priorities. Provides weekly guidance and approves interim scope changes.

- Arend Koekkoek: Co-owner. Reviews technical direction and answers engineering questions during milestone reviews.

- Ronald de Kort: Co-owner. Reviews questions related to safety regulations and standards during milestone reviews.

- Jasper Baijens: Embedded engineer. Advises on software architecture and code quality; provides technical feedback throughout the sprint.

- Project Team: Executes research, design, implementation, testing, and documentation.

## Meetings

- Weekly stand-Up (with Marcel): Progress since last week, current blockers and upcoming work.

- Tri-weekly milestone review (With Arend, Ronald and Marcel): Demonstrate increments, discuss risks, and make decisions requiring business, technical, or safety input.

- Ad-hoc technical consults (With Jasper): Architecture choices, implementation details, test approach.

## Feedback & Validation

- Technical validation: All significant design and code artifacts are reviewed by Jasper and Arend; findings are captured as follow-up tasks.

- Project validation: Deliverables (documents, POCs, test results) are reviewed and validated by Marcel, Jasper prior to milestone reviews.

- Acceptance at milestones: Final acceptance of scope, risks, and next steps is recorded after discussion with Arend and Ronald.

# Research and design questions

## Main design question

How can a safety framework be designed that enables robotics engineers at Pixelfarming Robotics to develop, implement, and validate Robot One in agricultural environments with reliable autonomous performance and compliance with safety standards?

## Sub-questions

Sub-question 1: What standards, risks, and hazards define the safety requirements for Robot One in agricultural contexts?

- Explanation: This question investigates the regulatory and safety landscape relevant to autonomous agricultural robots. It combines a study of international standards with an analysis of risks and hazards specific to agricultural environments.

- Approach: A literature study of ISO and EU regulations combined with a hazard analysis for Robot One in its field context.

- Expected Outcome: An overview of relevant standards and a prioritized list of hazards and safety requirements.

Sub-question 2: How can a coherent safety framework be designed that integrates existing and new safety features?

- Explanation: This question addresses how separate safety functions (motion detection, emergency stop, geofencing) can be combined into one structured framework. It also includes the design of fail-safe and redundancy strategies.

- Approach: Study of the current software architecture, system modeling, and exploration of redundancy concepts. Discussions with Pixelfarming engineers will support integration decisions.

- Expected Outcome: A draft architecture of the safety framework with clear guidelines for integration and fail-safe design.

Sub-question 3: What methods and scenarios are required to validate the safety framework in practice?

- Explanation: Safety features must be tested systematically in both simulations and real-world scenarios. This question focuses on designing such a validation framework.

- Approach: Development of test cases based on scenario-based testing, inspired by methods from automotive and collaborative robotics. Proof-of-concepts will be implemented and tested.

- Expected Outcome: A testing and validation framework including test scenarios, measurable criteria, and experimental results from proof-of-concepts.

Sub-Question4: How can the safety framework be documented and maintained for long-term usability and compliance?

- Explanation: For the framework to be valuable, it must be practical and maintainable for engineers, while also considering future compliance requirements.

- Approach: Design of a documentation format and guidelines, combined with feedback sessions from Pixelfarming engineers. A review of evolving standards will support future recommendations.

- Expected Outcome: A usable safety framework document and recommendations for long-term compliance and improvements.

## Methodology

The project will follow a structured approach of four phases:

- Research phase

Literature review on safety in autonomous robotics.

Analysis of relevant standards and regulations.

Risk and hazard analysis for the Robot One.

- Design Phase

Drafting the safety framework architecture.

Integration plan for existing safety features.

Specification of fail-safe mechanisms.

- Implementation Phase

Development of POCs.

Documentation of framework components.

- Testing and Validation Phase

Execution of scenario-based tests.

Collection and analysis of test data.

Refinement of recommendations.

# Scope

## In-scope

This project includes:

- Research on relevant safety standards and regulations.

- Risk and hazard analysis for Robot One in agricultural contexts.

- Design of a safety framework architecture.

- Proof-of-concepts for selected safety mechanisms.

- Development of a testing and validation framework.

- Documentation of the framework for engineers

- Recommendations for future improvement.

## Out-of-scope

The project does not include:

- Development of new motion detection algorithms (covered by other intern).

- Hardware redesign of the Robot One.

- Full ISO certification (alignment only).

- Training for users.

- Non-safety-related optimizations.

# Success criteria

This project will be considered successful when it meets the following criteria:

## Technical success

- A formal safety framework has been designed that integrates existing and new safety mechanisms into a coherent framework.

- The framework includes clear architecture diagrams, risk management strategies and fail-safe mechanisms.

- Proof-of-concepts that demonstrate the feasibility of selected safety measures.

- A testing and validation framework with scenario-based test cases has been developed and executed, providing measurable evidence of improved safety.

## Organizational and usability success

- The safety framework is documented in a way that is usable, understandable, and maintainable for Pixelfarming Robotics engineers.

- The framework is aligned with relevant standards and best practices, even if full certification is out of scope.

- The results and recommendations are communicated clearly to both technical and non-technical stakeholders at the company.

## Final deliverables

- Safety framework document.

- Proof-of-concept implementation with test results.

- Validation report.

- Recommendations for future development and long-term compliance.

- Final graduation portfolio including all research, design process and results

# Planning

The project has a total duration of 18 weeks, divided into three blocks of 6 weeks each. At the end of every 6-week block, a deliverable will be presented to the company. Based on the four phases described in the Methodology, the three 6-week blocks are distributed as follows.

## Block 1: Research and problem analysis

Objective: Understand the context, requirements, risks and relevant standards.

Tasks:

- Week 1: Problem analysis, project plan of the assignment.

- Week 2-3: Literature study on safety in autonomous robotics and relevant safety standards.

- Week 3-4: Stakeholder analysis, research safety framework architecture.

- Week 4-5: Risk and hazard analysis for Robot One.

- Week 5-6:  Research fail-safe mechanisms.

Deliverable:

- Problem analysis/projectplan, risk & hazard analysis, research safety framework architecture, research relevant safety standards and research safe-fail mechanisms.

## Block 2: Design and POC development

Objective: Design the safety framework and implement initial proof-of-concepts.

Tasks:

- Week 7-8: Draft safety framework architecture integrating existing safety features.

- Week 8-10: Specify fail-safe mechanisms and redundancy strategies.

- Week 10-12: Develop proof-of-concepts for selected safety features.

Deliverable:

- Draft safety framework, proof-of-concepts.

## Block 3: testing, validation and finalization

Objective: Validate the framework, refine it and deliver final documentation.

Tasks:

- Week 13-15: Execute scenario-based testing.

- Week 15-16: Analyse results, refine safety framework, document the lessons learned

- Week 16-17: Draft final framework documentation and recommendations for future improvements

- Week 17-18: Review, finalize and submit project report and prepare presentation.

Deliverable:

- Validated safety framework, final report, portfolio, presentation.